## Slide 1: Brazosport ISD
Citizens’ Bond Oversight Committee
December 18, 2013

## Slide 2: Welcome
Introductions
  Staff
  Committee Members
  Others

## Slide 3: Charter
Reminder of Committee Purpose
In the interest of time and others, schedule separate meetings to discuss other topics.

## Slide 4: Website Review
www.brazosportisd.net
Comments or Recommendations

## Slide 5: Minutes
Comments, Questions or Changes to the Minutes???
Motion to approve the minutes.

## Slide 6: Project Status
  November 30, 2013 – Total P.O.’s issued – $14,519,048 or 35.70% completed or in progress. Actually paid $13,236,426
  August 31, 2013 – Total P.O.’s issued – $13,083,430 or 32.17% completed or in progress. Actually paid $11,613,166

## Slide 7: Review of Timelines
Project Timelines – See Website
www.brazosportisd.net

## Slide 8: Selection of Construction/Renovation Purchasing Method
Projects requiring facilities modifications include:
  Culinary Lab
  Welding and Agricultural Upgrades
  CN Serving Lines
  Security Vestibules
  Bus Parking

## Slide 9: Selection of Construction/Renovation Purchasing Method
Board Policy CV Series provides various options:
  http://pol.tasb.org/Policy/Section/219?filter=C
Board must select option first.

## Slide 10: Selection of Construction/Renovation Purchasing Method
Recommend:
  Grouping projects to save on general conditions
  Contract manager at risk
    Provides Owner greater control in selecting the
    CM through pre-qualifications
    Allows the general contractor to be involved in planning – fewer change orders.
    Constructability reviews avoid delays.
    Management of change is more effective with
    team approach.
    Single point of responsibility during construction/remodel.

## Slide 11: Selection of Construction/Renovation Purchasing Method
Motion to approve Construction Manager at Risk as the construction method for the identified projects…

## Slide 12: Re-allocation
None currently…
Potential Re-allocations
  Roof projects – will go out for bid in January
  Bus parking
  Culinary Lab – Potential larger investment in this career ready opportunity
  Serving line area improvements – 3 of 5 campuses

## Slide 13: Questions/Discussion/Suggestions
Meeting Schedule
  December 18, 2013
  March 19, 2014
  Begin at 5 pm.