## Slide 1: Brazosport ISD
Citizens’ Bond Oversight Committee
September 17, 2014

## Slide 2: Welcome
Introductions
  Staff
  Committee Members
  Others

## Slide 3: Charter
Reminder of Committee Purpose
In the interest of time and others, schedule separate meetings to discuss other topics.

## Slide 4: Website Review
www.brazosportisd.net
Comments or Recommendations

## Slide 5: Minutes
Comments, Questions or Changes to the Minutes???
Motion to approve the minutes...

## Slide 6: Project Status
  August 31, 2014 – Total P.O.’s issued – $21,970,253 or 54.03% completed or in progress. Actually paid $20,186,203
  May 31, 2014 – Total P.O.’s issued – $21,035,587 or 51.73% completed or in progress. Actually paid $15,618,257

## Slide 7: Review of Timelines
Project Timelines – See Website
www.brazosportisd.net

## Slide 8: Fall Projects
Classroom Projection/Whiteboard – Finalizing one campus
Roofs – Finalizing B’Wood/B’Port
Gym Floor – B’Wood
Culinary Lab – pending reallocation
Welding and Agricultural Upgrades – Planning Stage
Security Vestibules – Materials Ordered…scheduled installation Oct-Dec.
Bus Parking – Pending reallocation
Others…

## Slide 9: Re-allocation
Four reallocations…
  Gym Floor – 9/17/14 - $10,000 – Reporting only – pulled from completed HVAC project.
  Culinary Lab – 9/17/14 - $48,000 – Action needed – Pull from “Contingency”
  Computer for Staff – 9/17/14 $250,000 – Action needed – Pull from “Wired Infrastructure” line item
  Bus Parking – 9/17/14 - $245,000
Motion to approve the re-allocations.

## Slide 10: Questions/Discussion/Suggestions
Meeting Schedule
  Sept 17, 2014
  Dec 17, 2014
  Begin at 5 pm.